**Final Project : Progress Report**

**MOOC Lecture Video and Content Integration with Associated Textbook**

**1. Team Information**

NetID : [jaecho2@illinois.edu](mailto:jaecho2@illinois.edu) Team Member Count : 1

Captain : [jaecho2@illinois.edu](mailto:jaecho2@illinois.edu)

**2. Tasks Completed**

Proposal writeup, initial design - Completed

Associated Technology Review - Completed

W13 – Version 0.3 : start work on information retrieval algorithm, progress report

**3. Tasks Pending**

Research into algorithms and approach enhancements - Started

Version 0.1 : basic features - Started

Version 0.2 : Started

W14 – Function Test – Not Started

W15,16 – Additional user test and submit – Not Started

**4. Challenges?**

Some of the programming involved in PDF parsing is not very well documented, resulting in much trial and error to figure out which APIs to use.